## Slide 1: PoliTrack 10/09/18
Project Release Plan
Joshua Silverman
Hansol Kim
Kuan-Ying Wang
Chewei Wu
Jihwan Seo - Product Owner
Yu-shuo Li - Scrum Master
Company or organization logo (if applicable)

## Slide 2: PoliTrack
Project Release Plan
Brief outline of problem/opportunity
To create an app that notifies the user of police presence within a given radius. Different from waze because the main focus of this app is to be a background app that can be used while driving safely.
High Level Goals:
Android App that shows where the police are given radius based on user preference.
User can use various gestures to report police without taking attention off the road.
Sightings of police will be validated through a tier system.
Notify users of police within your radius. (voice notification if we have time to implement)

## Slide 3: PoliTrack
Project Release Plan – User Stories
High Level Goals:
Users can report police using the notification button on the app. (Sprint 1)
User can receive a notification within their preferred radius.(Sprint 2)
User can use various gestures to report police without taking attention off the road. (app active in the background) (Sprint 3)
Sightings of police will be validated through a tier system. (Sprint 4)
Notify users of police within your radius. (voice notification) (Sprint 4)
Sprint 1/2:
Users are able to tap the notify button and have others users be notified if they are within their prefered radius.

## Slide 4: PoliTrack
Project Release Plan – User Stories
High Level Goals:
Users can report police using the notification button on the app. (Sprint 1)
User can receive a notification within their preferred radius.(Sprint 2)
User can use various gestures to report police without taking attention off the road. (app active in the background) (Sprint 3)
Sightings of police will be validated through a tier system. (Sprint 4)
Notify users of police within your radius. (voice notification) (Sprint 4)
Sprint 3:
Users are able to notify the app with various gestures such as knocking on the phone and shaking the phone to notify the app. The various gestures are implemented to keep user’s eyes on the road.

## Slide 5: PoliTrack
Project Release Plan – User Stories
High Level Goals:
Users can report police using the notification button on the app. (Sprint 1)
User can receive a notification within their preferred radius.(Sprint 2)
User can use various gestures to report police without taking attention off the road. (app active in the background) (Sprint 3)
Sightings of police will be validated through a tier system. (Sprint 4)
Notify users of police within your radius. (voice notification) (Sprint 4)
Sprint 4:
Users are able to notify police using voice commands such as “Notify PoliTrack”. The notification we mentioned in sprint 1 will also tell the user where the police are along with the text notification.

## Slide 6: PoliTrack
Project Release Plan – Architecture
Overall structure/look of the app will be google maps because we will be using the google maps api to pin locations. On the sides of the screen you will be able to set your notification radius and also notify police.

## Slide 7: PoliTrack
Project Release Plan – Challenges/Risks
Challenge/Risk 1
Might not be able to actually see where the police are on the map because there may be limitations to the google api. (ex. waze, you can see where all the police indicators are on the map).
Challenge/Risk 2
Having a voice notification along with a text notification may be difficult. There is an app called Notification Reader that reads your notification. Replicating this may be a challenge and we may have to settle for a bell sound.

## Slide 8: PoliTrack
Project Release Plan – Technologies
Technology 1 Java, Google Map API
Technology 2 Firebase
Technology 3 Android Studios